## Slide 1
Really Simple
AI Risk Framework
v1.0.0
A shared register for identifying, scoring, and tracking what can go wrong when you build, ship, or run AI — thirty risks, four lifecycle stages, one ID space.
RSAIRF · Open Ethics Initiative github.com/OpenEthicsAI/RSAIRF Licensed CC BY 4.0
01–30

## Slide 2
02 / 14
RSAIRF
WHY IT EXISTS
Every organization deploys and uses AI.
Few build it. Almost none monitor it well.
The AI Risk Register is curated from public sources and the internal incident learnings of real client engagements — not written from theory. It exists because the biggest exposures usually aren’t in the model itself. They’re in the gaps around it: tools adopted without approval, and monitoring that was never built.
AIR01–30
traceable IDs
4
lifecycle stages
5
mapped to existing governance

## Slide 3
03 / 14
RSAIRF
THE LIFECYCLE
Every initiative moves through four stages
Development
Model Development
→
Deployment
Model / Component Deployment
→
Use
AI Use
Continuous Monitoring & Evaluation — runs across all three stages, and feeds findings back into any of them
Development
You design or materially change AI behavior — data selection, training, tuning, evaluation.
Deployment
You don’t build the model, but you integrate, configure, and release AI components into production.
Use
You consume a deployed AI solution and make decisions or take actions based on its outputs.
Monitoring
You track risk, quality, and incidents over time — continuous, and running across every other stage.

## Slide 4
04 / 14
RSAIRF
THE PROCESS
Four steps, repeated at every transition
01
Check which lifecycle stages apply to your initiative — run a discovery session with your technical team if it’s unclear.
02
Map risks using register.csv. Stage tags show where each risk is typically introduced or first exploitable.
03
For every applicable AIR## risk, record likelihood, impact, an owner, and a mitigation — and reference that ID in your project’s risk log or audit.
04
Found a risk that isn’t represented? Open a repository issue — your contribution may help other teams too.
Re-check the register at each stage transition — a risk that was out of scope earlier may now apply.
↻ treat this as a living list, not a one-time checklist

## Slide 5
05 / 14
RSAIRF
SCORING · Likelihood
How probable it is
For every applicable risk, rate likelihood — how probable it is that the risk materializes in your context.
Score
Likelihood
Meaning
1
Rare
Not expected during the initiative’s lifetime.
2
Unlikely
Could occur, but not expected.
3
Possible
May occur occasionally.
4
Likely
Expected to occur at some point.
5
Almost certain
Expected to occur often, or already observed.

## Slide 6
06 / 14
RSAIRF
SCORING · Impact
How severe, if it happens
Then rate impact — the severity of the consequence if the risk does materialize.
Score
Impact
Meaning
1
Negligible
Minimal effect; no material harm.
2
Minor
Limited harm, easily remediated.
3
Moderate
Noticeable harm, cost, or user impact.
4
Major
Significant financial, regulatory, or reputational harm.
5
Severe
Critical or potentially irreversible harm to people, rights, or the organization.

## Slide 7
07 / 14
RSAIRF
THE MATRIX
Likelihood × impact, at a glance
The same 1–25 score, banded into four priority levels — consistent across initiatives, without heavy tooling.
IMPACT →
1 · Rare
1
2
3
4
5
2 · Unlikely
2
4
6
8
10
3 · Possible
3
6
9
12
15
4 · Likely
4
8
12
16
20
5 · Almost certain
5
10
15
20
25
Low · score 1–4
Medium · score 5–9
High · score 10–14
Critical · score 15–25

## Slide 8
08 / 14
RSAIRF
THE REGISTER
Thirty risks, mapped across four stages
Use
23
Development
13
Deployment
12
Monitoring
6

## Slide 9
09 / 14
RSAIRF
SPOTLIGHT
A sample from the register
AIR01
Shadow AI Deployments
AI tools or models deployed and used by internal teams without documentation, approval, or oversight from security or governance.
DEPLOYMENT · USE
AIR03
Data Leakage
Sensitive data exposed through third-party tools, API calls, or model interactions, leading to loss of confidentiality or regulatory breach.
DEVELOPMENT · USE
AIR15
Adversarial Attacks
An attacker deliberately alters input data to mislead the model — from prompt injection to imperceptible perturbations.
USE
AIR17
Bias & Discrimination in Outputs
Skewed or discriminatory results from biased training data or model design, including unequal performance across demographic groups.
DEVELOPMENT · USE
AIR27
Unbounded Consumption
Uncontrolled or excessive inference requests degrade availability or generate runaway compute costs — a.k.a. Denial of Wallet/Service.
USE · MONITORING
AIR29
Multi-Agent & Agentic AI Risks
Risks specific to autonomous agents acting with tools and memory via an agent harness — unconstrained tool access, unsafe actions, and privilege escalation.
DEVELOPMENT · DEPLOYMENT · USE

## Slide 10
10 / 14
RSAIRF
FULL REGISTER
All thirty, AIR01–AIR30
ID RISK
AIR01
Shadow AI Deployments
Deployment, Use
AIR02
Supply Chain Vulnerabilities
Development, Deployment
AIR03
Data Leakage
Development, Use
AIR04
Cross-Border Data Transfer
Deployment, Use
AIR05
No Validation / Improper Output
Use
AIR06
Insecure Deployment Pipelines
Deployment
AIR07
Critical 3rd-party Dependency
Development, Deployment
AIR08
Excessive Agency / Over-Reliance on AI
Use
AIR09
Model Poisoning
Development
AIR10
Model Inversion / Membership Inference / Theft
Deployment, Use
AIR11
Poor Monitoring
Monitoring
AIR12
Feedback Loop Contamination
Use, Monitoring
AIR13
Alert Fatigue
Monitoring
AIR14
Insider Threats
Development, Deployment, Use
AIR15
Adversarial Attacks
Use
ID RISK
AIR16
Model Drift
Use, Monitoring
AIR17
Bias & Discrimination in Outputs
Development, Use
AIR18
Critical Unintended Consequences
Development, Deployment, Use
AIR19
Censorship/Guardrail interference
Use
AIR20
Deployment misfit
Deployment, Use
AIR21
Lack of Explainability / Provenance opacity
Development, Use
AIR22
No Accountability
Development, Deployment, Monitoring
AIR23
Unclear Model Ownership/IP
Development, Use
AIR24
Output Integrity Tampering
Use
AIR25
System Prompt / Instruction Leakage
Use
AIR26
RAG / Vector Store Vulnerabilities
Development, Use
AIR27
Unbounded Consumption
Use, Monitoring
AIR28
Malicious Use / Out-of-Scope Exploitation
Deployment, Use
AIR29
Multi-Agent & Agentic AI Risks
Development, Deployment, Use
AIR30
Environmental / Sustainability Impact
Development, Use

## Slide 11
11 / 14
RSAIRF
STANDARDS
Mapped to existing governance
Every AIR## risk is cross-referenced so findings plug straight into the programs you already run.
NIST AI RMF
Govern · Map · Measure · Manage
OWASP LLM Top 10
2025 edition
EU AI Act
Articles 5–95
ISO/IEC 42001
Annex A controls
MITRE ATLAS
AML.T#### techniques
AIR
Risk
OWASP LLM
EU AI Act
MITRE ATLAS
AIR03
Data Leakage
LLM02 Sensitive Info
Art 10
AML.T0057
AIR15
Adversarial Attacks
LLM01 Prompt Injection
Art 15
AML.T0051
AIR26
RAG / Vector Store
LLM08 Vector Weakness
Art 10 & 15
AML.T0070
AIR27
Unbounded Consumption
LLM10 Unbounded
Art 15
AML.T0029
Full mapping in standards-map.csv.

## Slide 12
12 / 14
RSAIRF
IN PRACTICE
From register to risk log
Record two ratings, an owner, and a control per applicable risk in your project’s log — traceable back to the register by AIR ID.
Initiative
AIR
Risk
L
I
Score
Level
Owner
Status
Support chatbot
AIR05
No Validation / Improper Output
3
4
12
High
ML Lead
Mitigating
Support chatbot
AIR27
Unbounded Consumption
2
3
6
Medium
Platform
Accepted
Template fields: likelihood, impact, score, level, controls, owner, sign-off, KRI / monitoring signal, next review, status — see risk-log.template.csv.

## Slide 13
13 / 14
RSAIRF
WHAT’S INSIDE
Four files, ready to use
register.csv
The 30-risk AI Risk Register with IDs, lifecycle tags, and descriptions.
standards-map.csv
Cross-references to NIST, OWASP, EU AI Act, ISO 42001 & MITRE ATLAS.
risk-log.template.csv
Ready-to-fill log for scoring, ownership, sign-off, and review cadence.
README.md
Lifecycle model, usage workflow, and scoring guidance.

## Slide 14
GET INVOLVED
Treat it as a living framework.
If you identify a risk not represented here, propose it by opening an issue in the repository — your contribution may help other teams facing the same gap.
REPOSITORY
github.com/OpenEthicsAI/RSAIRF
LICENSE
CC BY 4.0